Preliminary Project Checklist Activities

## Define the High-level Scope, Budget, and Timeline of the Project

- Define/document the issues you are trying to solve.

- Define the high-level goals for this project.

  - Define how you will you measure these goals to ensure success.

  - How do your goals align with the campus master goals?

- Review solutions that are available in this space to solve your issues.

  - Document known feature requirements.

  - What solutions are your peers using?

  - Is there an existing solution already in use on campus?

- Conduct high-level demos (at least 3) to gain a better understanding of what is possible.

  - Document the solutions that were reviewed (Demonstration Date, Vendor Name, Software Name, Software Modules, Positives, Negatives of each)

  - Document comparison of feature requirements and gaps of each solution.

  - Do the vendors offer cloud only solutions or on-premises solutions?

  - Determine if you will need data integration between any of these solutions and other products on campus.

  - If moving from an existing solution to a new solution, is there data being converted (i.e. data moved from existing to new?)

  - Do you expect single sign on to be used for this new solution? (i.e using the same ASU technology account and password to log into this new solution or having a link in Ramport that does the login for the customer since they just logged in to RamPort). Do these vendors support single sign-on service?

  - Determine a high-level budget and possible funding sources based upon the three vendors who conducted high-level demonstrations.

    - Initial solution costs (Hardware and Software Licenses/Subscriptions)

    - Implementation Services should include costs for training and consulting for functional and technical teams.

    - Ongoing solution costs (maintenance and/or software license subscription/renewal).

  - What are each of the vendors’ typical implementation timeline for the solution?

    - What assumptions do they have?

    - Can the vendors provide references to validate the timeline accuracy based on the assumptions?

- Contact purchasing to understand procurement options and associated timelines.

  - Purchasing will need summary budget info above to give you options.

  - The procurement option will dictate the timeline and help in the planning efforts if the project is approved during the prioritization process.

- Provide appropriate information from above to your immediate supervisor to gain their support.

- Once support is received, work with the IT Project Office to complete the project request form https://www.angelo.edu/services/project_management/start.php  so that we can include your request in the campus project prioritization process which will be completed by each respective VP.